CS 460/560 — Automated Debugging

Project #6: Using LLMs for Prompt Engineering

Project Plan & Technical Roadmap  (v2 — updated after project meeting)

Sabanci University  ·  Spring 2026  ·  2-Person Team

# 1. Project Overview

The goal of this project is to build an automated, feedback-driven tool that takes as input (1) an initial prompt written by the user, (2) a list of target LLM models, and (3) a benchmark suite of <input, expected_output> test cases. The tool iteratively refines the prompt so that it passes all benchmark test cases on every target model. The refinement must be done in a generic manner: the updated prompt should not merely overfit to the given test cases but should generalise to unseen inputs as well.

| From the prof | "Your tool will take this input and keep on updating the prompt in a generic manner, not just to make sure that all the test cases pass, but in the most generic manner possible, and to make sure that all those test cases pass on all the LLMs." |
| --- | --- |

| Input 1 | An initial prompt (user-provided; fairly specific and moderately complex) |
| --- | --- |
| Input 2 | List of target LLM models (e.g., Qwen3-70B, Qwen2.5-72B-4bit, Llama-3-8B, ...) |
| Input 3 | A benchmark: N test cases, each = {input: ..., expected_output: ...} |

| Output | An updated prompt that passes all benchmark test cases on all target LLM models, in the most generalised form possible. |
| --- | --- |

# 2. Prompt Domain Choice

The professor emphasised that the prompts should be fairly specific and moderately complex — not trivial one-liners, but also not essay-length. Crucially, the output should be verifiable programmatically to avoid needing a costly LLM-as-judge for every test case. Two domains were explicitly recommended in the meeting:

| Domain | Why Good for This Project | Example Task |
| --- | --- | --- |
| Structured JSON Output | Models diverge significantly when the prompt demands a specific JSON schema. Output correctness is verifiable with a JSON schema validator — no judge LLM needed. | "Given this bug report, produce a JSON object with fields: {severity, affected_modules[], root_cause, suggested_fix}" |
| Tool Calling / Function Use | Not all models handle tool-call formatting equally. The gap between a 70B and 200B Qwen model is very visible here. JSON schema validation still applies. | "Given a user request and a list of available tools, output the correct tool_call JSON with name and arguments." |

We will develop at least 3-4 distinct prompts (one per sub-task), each with its own benchmark suite of 10-15 test cases. Students from the class share their prompts and test cases on the shared Google Drive set up by the instructor; we do NOT share project artifacts (code, design docs).

# 3. Target LLM Models

The professor specifically suggested using Qwen (Alibaba) models in different sizes and quantizations, as they represent a wide quality spectrum while sharing the same base. All models are accessed via OpenRouter using a single API key.

| API Gateway | OpenRouter (openrouter.ai) — one account, one API key, access to all open-weight and commercial models listed below. Pricing is per-token; register and top up with credits. |
| --- | --- |

| Model | Size / Quant | Role | Notes |
| --- | --- | --- | --- |
| Qwen3-235B | 235B / FP16 | Target | Largest Qwen3 — should pass most prompts even without tuning; serves as "ceiling" reference |
| Qwen3-30B-A3B | 30B MoE | Target | Mid-size Qwen3 MoE; good balance of quality and cost |
| Qwen2.5-72B-Instruct | 72B / FP16 | Target | Strong open-weight baseline |
| Qwen2.5-72B (4-bit) | 72B / Q4 | Target | Same model, 4-bit quantized — tests if quantization breaks prompt compliance |
| Qwen2.5-72B (8-bit) | 72B / Q8 | Target | 8-bit quantized — mid-point between 4-bit and full precision |
| Qwen2.5-7B-Instruct | 7B / FP16 | Target | Small model — likely to need the most prompt engineering help |
| Llama-3.1-8B-Instruct | 8B / FP16 | Target | Meta's small model; well-known baseline |
| Llama-3.3-70B-Instruct | 70B / FP16 | Target | Larger Llama; closer in quality to Qwen 72B |
| GPT-4.1 or Claude Opus 4 | N/A | Optimizer | The meta-LLM that rewrites the prompt. Uses the failure report as context. NOT in the target list. |

The list above is our starting point. Additional models can be added easily because all calls go through the same OpenRouter-backed LangChain ChatOpenAI wrapper — just add the model identifier string to config.yaml.

# 4. System Architecture (LangGraph Feedback Loop)

The system is implemented as a LangGraph state machine. The loop runs until the stopping criteria are met. The optimizer LLM is a powerful commercial model; the target models are the open-weight / smaller models that need help from an improved prompt.

| LLM Runner | → | Evaluator | → | Failure Analyzer | → | Prompt Optimizer (meta-LLM: GPT-4.1 / Claude Opus 4) |
| --- | --- | --- | --- | --- | --- | --- |

After the Prompt Optimizer produces a new prompt, the loop returns to LLM Runner. The loop exits when: (a) all target models pass all test cases, (b) a configurable pass-rate threshold is reached (e.g., ≥90% per model), or (c) the maximum iteration count is hit.

| Node | What It Does | Key Tools |
| --- | --- | --- |
| LLM Runner | Sends the current prompt + each benchmark input to every target model in parallel. Collects raw responses. | LangChain ChatOpenAI (OpenRouter base_url). asyncio.gather for parallel calls. |
| Evaluator | Compares each model's response to the expected output. For JSON tasks: schema validation + key-value match. For tool-calling: exact JSON diff. | jsonschema, deepdiff. Falls back to string contains-match for partial credit. |
| Failure Analyzer | Aggregates per-model pass/fail scores into a structured failure report. Lists which models failed, which test cases, and the actual vs. expected delta. | Pure Python. Produces a formatted string included in the optimizer's context. |
| Prompt Optimizer | A strong LLM (GPT-4.1 or Claude Opus 4) that receives the current prompt, the failure report, and few-shot examples of the target task. Returns a revised prompt. Must not break previously passing test cases. | LangChain LLMChain / LCEL. Meta-prompt engineered to request structured output (new system instruction + new task description + updated few-shot examples). |

# 5. Technology Stack

All generative-AI components are implemented in Python as required by the course.

| Technology | Category | Role in Project |
| --- | --- | --- |
| LangGraph | Workflow / orchestration | Defines the feedback loop as a typed state machine with conditional edges (pass vs. fail). Stores full prompt history in the graph state. |
| LangChain | LLM abstraction | ChatOpenAI wrapper pointed at OpenRouter base_url gives one unified interface for all target models and the optimizer model. |
| OpenRouter | API gateway | Single API key for Qwen, Llama, GPT-4.1, Claude Opus 4, and others. No separate accounts needed. openrouter.ai |
| jsonschema / deepdiff | Evaluation | Programmatic JSON schema validation and deep-diff for structured-output benchmarks. Avoids LLM-as-judge cost. |
| pytest | Testing & CI | Unit tests for each module; also used to run the benchmark suite programmatically during development. |
| Weights & Biases | Experiment tracking | Logs per-iteration prompt, per-model pass rate, and token cost. Enables convergence analysis and ablation studies. |
| Python 3.11+ | Language | asyncio for parallel LLM calls; dataclasses for prompt/state representation; pydantic for config validation. |

# 6. Core Algorithm

## 6.1  Prompt Representation

Each prompt version is a structured object with three editable parts: (1) the system instruction ("You are an expert in ..."), (2) the task description with input placeholder, and (3) a list of few-shot examples. Separating these parts lets the optimizer make surgical improvements rather than rewriting the whole prompt, which reduces token cost and avoids regressions.

## 6.2  Failure Report Format

After evaluation the system generates a structured failure report that the optimizer receives as context. It contains: which models failed (and their overall pass rates), which test cases failed per model, and the actual vs. expected output delta for each failure. This way the optimizer can produce targeted fixes (e.g., "Add explicit JSON format instructions because Qwen2.5-7B is producing prose instead of JSON").

## 6.3  Generalization Guard

A known pitfall in prompt optimization is over-fitting: the optimizer may embed the test-case answers directly in the prompt. To prevent this we (1) hold out 20% of test cases as a validation set that is never shown to the optimizer, (2) include an explicit instruction in the meta-prompt telling the optimizer NOT to hard-code answers, and (3) check the generalization gap at each iteration.

## 6.4  Quantization Gap Handling

The professor specifically suggested testing models at different quantization levels (4-bit, 8-bit, 16-bit/FP16) of the same base model. The system must therefore produce a prompt that works for the worst-case quantized version. In practice this means the optimizer receives failures from the quantized variants and is prompted to add robustness instructions (e.g., explicit output format reminders, clearer delimiters) that compensate for the quality loss introduced by quantization.

## 6.5  Termination Criteria

The loop terminates when any of these conditions is met:

100% pass rate on all target models across all test cases.

A configurable minimum threshold is met (e.g., ≥90% per model, configurable in config.yaml).

Maximum iterations reached (default: 10).

Pass rate has not improved for N consecutive iterations (stagnation; default N=3).

# 7. Week-by-Week Project Plan

5-6 week timeline. Presentations in Week 13-14 of the semester. Two team members with clear ownership; both review each other's work.

Week 1: Research, Setup & Prompt Design

| Member A | Literature review: APE, DSPy, OPRO, PromptBreeder. Summarise ideas relevant to our feedback-loop design. Write 1-page notes. |
| --- | --- |
| Member B | Create GitHub repo. Set up virtual environment. Register on OpenRouter, verify API key works for at least 3 models. Install LangChain + LangGraph. |
| Both | Design 3-4 initial prompts (structured JSON output or tool-calling domain). Write 10 test cases per prompt (8 train, 2 validation holdout). Share prompts on class Google Drive. |
| Deliverable | GitHub repo skeleton + config.yaml with model list + at least 3 prompts + benchmark JSON files. |

Week 2: LLM Integration & Benchmark Runner

| Member A | Implement LangChain wrappers for all target models via OpenRouter (Qwen3-235B, Qwen2.5-72B FP16/Q4/Q8, Qwen2.5-7B, Llama-3.1-8B, Llama-3.3-70B). Async parallel calls with asyncio.gather. Unit tests per model. |
| --- | --- |
| Member B | Implement Evaluator module: JSON schema validation (jsonschema), deepdiff for key-value comparison, contains-match fallback. Load benchmark JSON. Produce per-model pass/fail report. |
| Both | Run both modules together on one benchmark prompt. Verify that failure report is readable and accurate. |
| Deliverable | Runnable pipeline: given prompt + benchmark + model list -> per-model pass/fail report printed to console. |

Week 3: LangGraph Loop & Prompt Optimizer

| Member A | Design meta-prompt for the optimizer LLM. Must include: current prompt, failure report, few-shot examples of the task, explicit instruction not to hard-code answers. Test meta-prompt manually with GPT-4.1 via OpenRouter. |
| --- | --- |
| Member B | Implement LangGraph state machine: four nodes (Runner, Evaluator, Analyzer, Optimizer), conditional edge (pass/fail check), iteration counter, full prompt history in state. |
| Both | Connect all four nodes. Run first end-to-end optimization on one prompt + benchmark. Record iteration-by-iteration pass rates. Tune meta-prompt. |
| Deliverable | Working end-to-end loop. At least one prompt improved from <70% to >90% pass rate across all models within 10 iterations. |

Week 4: Multiple Prompts, Quantization Tests & Few-Shot Handling

| Member A | Run the system on all 3-4 prompts. Compare results across Qwen models of different sizes AND different quantizations (4-bit vs. 8-bit vs. FP16 of Qwen2.5-72B). Identify which quantization level is hardest to satisfy. |
| --- | --- |
| Member B | Implement dynamic few-shot selection: maintain a priority queue of failed test cases; include the top-K failures as examples in the next prompt version. Evaluate whether this speeds up convergence. |
| Both | Ablation study: with vs. without few-shot examples; GPT-4.1 vs. Claude Opus 4 as optimizer. Log all runs in W&B. |
| Deliverable | Results table across all prompts x all models. W&B experiment dashboard. Initial findings on quantization impact. |

Week 5: Experiments, Error Analysis & Generalisation Test

| Member A | Run full experiments varying iteration count and optimizer model. Check generalisation gap on held-out validation set. Add stagnation detection. |
| --- | --- |
| Member B | Qualitative error analysis: which models benefit most from prompt updates? What types of changes does the optimizer make? Write 2-page analysis. |
| Both | Bug fixes, edge-case handling (empty response, API timeout, cost limit). Add regression guard: reject new prompt if any model's pass rate drops. |
| Deliverable | Complete results table with generalisation metrics. Error analysis document. Stable, tested codebase. |

Week 6: Report, Presentation & Demo

| Member A | Write project report: introduction, system design, algorithm details, results, discussion. |
| --- | --- |
| Member B | Prepare presentation slides (15 min). Record a 3-minute demo video of one full optimization run (screen capture + voiceover). |
| Both | Cross-review report and slides. Final code clean-up, docstrings, README with setup instructions. Tag v1.0 release on GitHub. |
| Deliverable | Project report (.pdf), presentation slides (.pptx), demo video, tagged GitHub release. |

# 8. Benchmark Design

Each benchmark file is a JSON array. The format is fixed so that all prompts and all team contributions are interoperable. Consistent with the class sharing agreement, we will publish our benchmark files (not our code) to the shared Google Drive.

Example test case for a structured-JSON prompt:

{
  "id": "tc_001",
  "prompt_id": "bug_report_to_json_v1",
  "input": "The login button on the checkout page crashes the app on iOS 17.2 when the user
            has more than 5 items in their cart. Happens 100% of the time.",
  "expected_output": {
    "severity": "high",
    "affected_platform": "iOS 17.2",
    "affected_component": "checkout/login_button",
    "conditions": ["cart_items > 5"],
    "reproducibility": "100%"
  },
  "eval_mode": "json_schema_match"
}

The eval_mode field tells the Evaluator which comparison strategy to use: json_schema_match (strict key/type validation), json_value_match (value equality), contains (substring check), or exact (full string equality).

# 9. Risks & Mitigations

| Risk | Problem | Mitigation |
| --- | --- | --- |
| API Cost Overrun | Running 8+ models × N iterations on every prompt can become expensive quickly. | Use OpenRouter's cheapest models (Qwen 7B, Llama 8B) during dev. Reserve large models for final evaluation runs. Set a hard per-run token budget in config.yaml. |
| Prompt Divergence | Optimizer may improve one model's score while regressing another. | Regression guard: reject any prompt update where any model's pass rate drops by more than 5 pp compared to the previous iteration. |
| Overfitting to Test Cases | Optimizer may insert test-case answers directly into the prompt. | Held-out validation set (20% of cases, never shown to optimizer). Explicit anti-overfitting instruction in meta-prompt. Monitor generalization gap. |
| OpenRouter Downtime / Rate Limits | External API may be throttled or unavailable. | Cache all API responses to JSON files. Exponential back-off retry (3 attempts). Run experiments during off-peak hours. |
| Quantized Models Behave Non-Deterministically | Different quantization levels may produce inconsistent outputs across runs. | Use temperature=0 for all target model calls. Run each test case 3 times, majority vote. Flag high-variance test cases. |

# 10. Evaluation Plan

| Metric | Definition | Target |
| --- | --- | --- |
| Overall Pass Rate | % benchmark test cases passed across ALL target LLMs after optimization | ≥90% on every model |
| Worst-Model Pass Rate | Pass rate of the hardest model (smallest/most quantized) — the true test of generality | ≥80% on worst model |
| Iterations to Convergence | Number of optimizer loop iterations to reach the target pass rate | ≤8 iterations on average |
| Generalization Gap | Difference in pass rate between training test cases and held-out validation set | <10 percentage points |

# 11. Repository Structure

prompt-engineer/
├── main.py                     # Entry point: run optimization loop
├── config.yaml                 # Model list (OpenRouter IDs), iteration limits, thresholds
├── graph/
│   ├── state.py                # LangGraph state schema (TypedDict)
│   ├── runner.py               # Node: LLM Runner (async, OpenRouter)
│   ├── evaluator.py            # Node: Evaluator (jsonschema, deepdiff)
│   ├── analyzer.py             # Node: Failure Analyzer (builds failure report)
│   └── optimizer.py            # Node: Prompt Optimizer (meta-LLM call)
├── prompts/
│   ├── bug_report_to_json.json # Prompt 1 (structured JSON output)
│   ├── tool_call_router.json   # Prompt 2 (tool calling)
│   └── meta_prompt.txt         # The prompt used to optimise prompts
├── benchmarks/
│   ├── schema.json             # Shared JSON schema for test cases
│   ├── bug_report_bench.json   # Benchmark for Prompt 1
│   └── tool_call_bench.json    # Benchmark for Prompt 2
├── evaluation/
│   ├── json_schema_match.py
│   ├── json_value_match.py
│   └── contains_match.py
├── results/                    # Auto-generated: iteration logs, W&B exports
└── tests/                      # pytest unit tests

# 12. Relevant Literature

Zhou et al. (2022)  "Large Language Models Are Human-Level Prompt Engineers (APE)" — Foundational APE paper — automatic prompt generation via LLM proposals.

Yang et al. (2023)  "Large Language Models as Optimizers (OPRO)" — Natural-language gradient descent; direct inspiration for our optimizer node design.

Khattab et al. (2023)  "DSPy: Compiling Declarative LM Calls into Self-Improving Pipelines" — Few-shot bootstrapping and structured prompt compilation.

Pryzant et al. (2023)  "Automatic Prompt Optimization with Gradient Descent and Beam Search" — Text-based gradient signal closely analogous to our failure report.

Fernando et al. (2023)  "PromptBreeder: Self-Referential Self-Improvement via Prompt Evolution" — Evolutionary approach — useful baseline to compare against our gradient-style approach.

CS 560  ·  Project #6  ·  Sabanci University  ·  Updated April 2026